# Phase 1 Implementation Plan — Validation & Dashboard

Project: Fintech Sentiment Intelligence Analysis Author: John Kirima Goal: Elevate the project from 84% → 95% (“top 1% portfolio”) by closing the two gaps flagged in the brutal review: 1. No validated ground truth — the severity engine has never been measured against human labels (no F1/precision/recall). 2. No interactive dashboard — findings live only in static notebooks and PNGs.

Phase 1 delivers both. Phase 2 (full case-study page on the website) comes later.

## 0. Current State (verified from repo audit)

### Notebooks (notebooks/)

| Notebook | Role |
| --- | --- |
| 01_scraping.ipynb | Google Play scraping → data/raw/ |
| 02_eda.ipynb | Cleaning + feature engineering → data/clean/ (10,386 rows, 16 cols) |
| 03_sentiment_nlp.ipynb | VADER compound scoring |
| 04_Evaluation + mismatch analysis.ipynb | VADER vs star-rating classification report + confusion matrix |
| 05_hidden_negative_audit.ipynb | Severity Engine defined here + hidden-negative audit |
| 06_competitive intelligence and Benchmarking audit.ipynb | Per-app hidden-negative benchmarking + gap heatmap |
| 07_topic_modelling.ipynb | BERTopic on moderate→critical hidden negatives |
| 08_executive_summary.ipynb | (empty placeholder) |

### Data

- data/clean/all_apps_clean.csv — 10,386 reviews, 16 columns. Key cols: app_name, review_id, rating, review_text, review_clean, is_negative, rating_tier.

- data/clean/negative_reviews.csv — 3,177 reviews (rating ≤ 2).

- App split: Cash App 2,600 / Venmo 2,597 / Chime 2,595 / PayPal 2,594.

- Rating split: 1★ 2,763 · 2★ 414 · 3★ 402 · 4★ 662 · 5★ 6,145.

### Existing severity framework (in notebooks 05/06/07 — currently duplicated inline in each)

The Fintech Severity Engine is a rule-based, keyword-lexicon classifier:

severity_keywords = {
    5: ['locked out','account locked','account closed','money missing','funds missing',
        'stolen','fraud','scam','cannot access','lost my money','money gone','unauthorized'],
    4: ['declined','card declined','transfer failed','verification failed','failed','frozen',
        'pending','verification',"can't send","can't receive",'not working','blocked'],
    3: ['customer service','support','refund','delay','late','problem','issue','error','wrong','charge'],
    2: ['slow','bug','glitch','annoying','confusing','difficult'],
    1: ['minor','small','slight','okay','fine']
}
# First match wins, scanning level 5 → 1. Default = 1 (Low).
severity_map = {1:'Low', 2:'Low-Moderate', 3:'Moderate', 4:'High', 5:'Critical'}

Hidden negative = rating_sentiment == 'Negative' AND vader_sentiment != 'Negative' (a genuinely negative review VADER failed to catch).

⚠️ Key weakness this plan fixes: the severity engine has never been validated. We assert “26% miss rate” and “$2–4M opportunity” but have no human-labeled ground truth proving the severity scores are correct. Phase 1 produces that proof.

### Not yet built

- dashboard/ contains only an empty screenshots/ folder — no Streamlit app exists.

- No data/labels/ folder.

- No outputs/tables/ or outputs/exports/ content (empty).

- Severity keyword dict is copy-pasted across 3 notebooks — should be extracted to a shared module (src/severity.py) so labeling, validation, and dashboard all use one source of truth.

## 1. Manual Labeling Setup

### 1.1 Objective

Produce a human-labeled gold set of 200 reviews with two labels each, so we can validate the automated engines: - true_sentiment ∈ {Negative, Neutral, Positive} — validates VADER + the “hidden negative” claim. - true_severity ∈ {1,2,3,4,5} — validates the Severity Engine (the headline contribution).

### 1.2 Sampling strategy (stratified, reproducible)

A pure random sample of 200 would be ~59% 5★ reviews and contain almost no Critical-severity cases — useless for validating the severity engine. We stratify to guarantee coverage of the cells that matter.

Stratification dimensions: 1. App (4) — equal representation so per-app benchmarking claims are defensible. 2. Rating tier — Negative (1–2★) / Neutral (3★) / Positive (4–5★). 3. Predicted severity — oversample predicted High(4)/Critical(5) reviews, since those drive the business case and are rarest.

Target allocation (200 reviews):

| Stratum | Target n | Rationale |
| --- | --- | --- |
| Per app | 50 each (×4) | Equal footing for competitive claims |
| Negative-rating reviews | ~120 (60%) | Where severity & hidden-negatives live |
| Neutral-rating reviews | ~30 (15%) | Boundary cases VADER struggles with |
| Positive-rating reviews | ~50 (25%) | Confirm engine doesn’t over-flag happy users |
| Predicted Critical/High (sev 4–5) | ≥ 60 total | Guarantee enough positives to compute severity recall |
| Hidden-negative pool | ≥ 40 | Directly validate the flagship “VADER missed it” claim |

Implementation: notebooks/09_sampling_for_labeling.ipynb (or scripts/build_label_sample.py) - Load all_apps_clean.csv, apply the shared severity + VADER functions. - Use pandas.groupby(...).sample(n=..., random_state=42) per stratum; dedupe on review_id; top up to exactly 200. - Fix the random seed (42) for full reproducibility. - Export the unlabeled sheet to data/labels/label_queue.csv with columns: review_id, app_name, rating, review_text, predicted_vader_sentiment, predicted_severity, true_sentiment(blank), true_severity(blank), notes(blank). - Blind the labeler: keep predicted columns in a separate file (label_queue_blind.csv without prediction cols) so the human isn’t anchored by the model’s guess. Merge predictions back only at scoring time.

### 1.3 Labeling interface

Keep it lightweight — 200 rows is a 1–2 hour manual task, no need for Label Studio.

Recommended: a small Streamlit labeling helper dashboard/label_tool.py (reused Streamlit skill from the main dashboard): - Shows one review at a time: full text, app, rating. - Two button rows: sentiment (Neg/Neu/Pos) and severity (1–5) with tooltip definitions. - “Skip” + free-text notes; autosaves to data/labels/labels.csv after every entry; resumes where you left off. - Progress bar (x / 200).

Fallback (zero-code): the exported label_queue.csv opens directly in Excel/Google Sheets — fill true_sentiment and true_severity columns by hand. This is the fastest path if you just want to grind through them.

Severity rubric (must be written into the tool + this doc so labeling is consistent): | Score | Label | Definition | Example | |——-|——-|———–|———| | 5 | Critical | Money lost/inaccessible, account locked/closed, fraud | “account locked with $2k inside, can’t reach anyone” | | 4 | High | Core function broken: transfer/verification/card failure | “transfer failed 3 times, card declined everywhere” | | 3 | Moderate | Friction, needs support, refund/delay disputes | “waiting a week for support to fix a wrong charge” | | 2 | Low-Moderate | Annoyance, bugs, UX complaints | “app is slow and buggy after update” | | 1 | Low | Minor/neutral/positive, no operational failure | “works fine, wish it had dark mode” |

### 1.4 Storage

data/labels/
├── label_queue.csv        # 200 sampled rows + predictions (for scoring)
├── label_queue_blind.csv  # same rows, prediction cols hidden (for labeling)
├── labels.csv             # human labels: review_id, true_sentiment, true_severity, notes
└── labeling_rubric.md     # the severity rubric above, frozen for consistency

Commit all four to git so the ground truth is auditable and reproducible.

## 2. Validation Metrics

### 2.1 New notebook: notebooks/10_validation_metrics.ipynb

Joins data/labels/labels.csv back to predictions on review_id and computes formal metrics.

### 2.2 Severity Engine validation (the headline result)

Treat severity as (a) multi-class and (b) a binary “high-severity” detector.

Multi-class (1–5):

from sklearn.metrics import classification_report, confusion_matrix, cohen_kappa_score
print(classification_report(y_true_sev, y_pred_sev, digits=3))   # precision/recall/F1 per class + macro/weighted
print("Cohen's kappa:", cohen_kappa_score(y_true_sev, y_pred_sev))  # agreement beyond chance

- Report macro-F1 (treats rare Critical class fairly) and weighted-F1.

- Plot the 5×5 confusion matrix → save outputs/charts/severity_confusion_matrix.png.

Binary high-severity detector (the business-critical framing): Collapse to is_high_severity = severity >= 4. This is what the $2–4M claim rests on — “can the engine reliably flag the expensive complaints?”

precision, recall, f1, _ = precision_recall_fscore_support(
    y_true_high, y_pred_high, average='binary')

- Report precision (of flagged-high, how many truly high — false-alarm cost) and recall (of truly-high, how many caught — miss cost). Both matter for the exec narrative.

### 2.3 VADER validation (supports the “26% miss” claim)

print(classification_report(true_sentiment, vader_sentiment, digits=3))

- Confirm VADER’s recall on Negative class on the human-labeled set — this is the honest, defensible version of the “59% recall / 26% miss” numbers currently derived from star ratings alone.

### 2.4 Deliverables from validation

- outputs/tables/severity_validation_report.csv — per-class precision/recall/F1.

- outputs/tables/vader_validation_report.csv.

- outputs/charts/severity_confusion_matrix.png.

- A markdown summary block: “Severity Engine: macro-F1 = 0.XX, high-severity recall = 0.XX on 200 human-labeled reviews” — this single sentence is what upgrades the README/case study from asserted to validated.

- Honesty guardrail: report the real numbers even if modest. A validated F1 of 0.72 with a documented improvement path beats an unvalidated “trust me.” If scores are low, add a short “limitations & next steps” note (e.g., regex/negation handling, expand lexicon).

## 3. Dashboard Architecture

### 3.1 Stack

- Streamlit multi-page app (matches the dashboard/ folder already scaffolded; check /home/ubuntu/skills/ for a Streamlit skill before building).

- Brutalist / terminal aesthetic to match johnkirima.com: monospace font (Space Mono / IBM Plex Mono), near-black background #0a0a0a, high-contrast text, sharp borders, minimal color except severity reds/oranges. Set via .streamlit/config.toml theme + light custom CSS.

- Reads the existing CSVs directly (no DB needed at this scale). Cache with @st.cache_data.

### 3.2 Shared logic module (build FIRST)

Extract the duplicated severity/VADER code into src/analysis.py:

# src/analysis.py
def get_vader_score(text) -> float
def vader_label(compound) -> str
def rating_label(rating) -> str
def compute_severity(text) -> int
SEVERITY_KEYWORDS, SEVERITY_MAP
def score_dataframe(df) -> df   # adds all derived columns in one call

Notebooks 05/06/07, the labeling sampler, the validator, and the dashboard all import from here → one source of truth, no drift.

### 3.3 App structure

dashboard/
├── app.py                     # landing / overview page
├── pages/
│   ├── 1_Competitive_Analysis.py
│   ├── 2_Topic_Explorer.py
│   └── 3_Model_Validation.py
├── label_tool.py              # standalone labeling helper (section 1.3)
├── .streamlit/config.toml     # brutalist theme
└── screenshots/               # existing (for README embeds)

### 3.4 Views

Page 0 — Overview (app.py) - KPI cards (terminal-style): total reviews (10,386), 4 apps, hidden-negative rate, Critical+High miss count, validated severity F1. - One-paragraph business framing + the $2–4M recovery estimate. - Rating distribution + weekly negative-volume charts (reuse EDA logic). - Global filters in sidebar: app multiselect, rating range, severity range, date range → propagate to all pages via st.session_state.

Page 1 — Competitive Analysis - The benchmarking table from notebook 06 (Hidden Neg Rate, Avg Hidden Severity, Critical/High misses per app), sortable. - Competitive gap heatmap (app × severity) — interactive (Plotly) version of competitive_gap_heatmap.png. - Bar charts: hidden-neg rate by app; Critical+High misses by app. Headline: Venmo ≈ 2× Cash App negative rate.

Page 2 — Topic Explorer - BERTopic themes from notebook 07 (App Performance & Support, PayPal Disputes, Venmo Friction, Chime Banking, AI/Bot Frustration, Fund Holds/Card, Fraud/Scam). - Theme × app stacked bars + avg-severity-per-theme. - Drill-down: pick a theme+app → table of actual review texts (with rating, severity, VADER label) so a recruiter sees the raw evidence behind each number.

Page 3 — Model Validation (the differentiator) - Displays the Phase-2 metrics: severity confusion matrix, per-class F1 table, high-severity precision/recall, VADER recall on the labeled set. - Side-by-side “VADER said Neutral / Human said Critical” example gallery — makes the hidden-negative problem visceral. - States sample size (n=200), stratification method, and seed → signals rigor.

### 3.5 Data sources

| Source | Used by |
| --- | --- |
| data/clean/all_apps_clean.csv | all pages (scored live via src/analysis.py, cached) |
| data/labels/labels.csv | Model Validation page |
| outputs/tables/*validation_report.csv | Model Validation page |
| outputs/charts/*.png | fallback static embeds |

Performance note: scoring 10,386 rows with VADER on every app load is fine once, but pre-compute once and cache. Optionally persist a scored parquet to outputs/exports/scored_reviews.parquet and have the dashboard read that.

### 3.6 Deployment

Local (streamlit run dashboard/app.py) for development + screenshots. For a live link, Streamlit Community Cloud (free, connects to the GitHub repo) is the lowest-friction option; link it from the case-study page in Phase 2. Capture screenshots into dashboard/screenshots/ for the README regardless.

## 4. Execution Order (recommended)

- Extract src/analysis.py — de-duplicate severity/VADER logic; refactor notebooks 05–07 to import it. (unblocks everything)

- Build sampler → data/labels/label_queue*.csv (200 stratified, seed=42).

- Label the 200 reviews (Streamlit label_tool.py or Sheets) → data/labels/labels.csv.

- 10_validation_metrics.ipynb → severity + VADER F1/precision/recall, confusion matrix, saved tables/charts.

- Build Streamlit dashboard (overview → competitive → topics → validation).

- Update README with the validated F1 headline + dashboard screenshots/link.

- Commit each step to git (mandatory version control).

## 5. Definition of Done (Phase 1)

- ☐ data/labels/labels.csv with 200 human-labeled reviews committed.

- ☐ Severity engine has a reported macro-F1 and high-severity recall on the labeled set.

- ☐ VADER negative-recall reported on the human-labeled set (replaces star-rating-only estimate).

- ☐ Streamlit dashboard runs locally with 4 pages, brutalist theme, live filters.

- ☐ README updated: “validated” replaces “asserted”; dashboard screenshots + (optional) live link added.

- ☐ src/analysis.py is the single source of truth for scoring logic.